# Hackathon Project Plan: Emotion Recognition from Facial Video

# Project Overview

Title: Emotion Recognition from Facial Video using Spatiotemporal Attention Convolution Network
Goal: To build a deep learning model that recognizes continuous emotional states (valence & arousal) from facial video using spatiotemporal attention mechanisms.
Team Size: 3 Members
Judging Criteria: Clarity of Design, Social Impact & Goal, Task Distribution

# Social Impact

- Mental health monitoring
- Emotion-aware education platforms
- Customer sentiment detection
- Elderly care systems

# Dataset

Primary Dataset: Aff-Wild2
- Continuous valence & arousal annotations
- Over 558 videos with ~2.8M frames
- Diverse and natural facial expressions
Alternatives: RECOLA, AFEW-VA

# Architecture Overview

1. Input: Facial Video (30 FPS or sampled)
2. Preprocessing: Face detection (MTCNN/MediaPipe), normalization, cropping
3. Model:
   - CNN Backbone (e.g., ResNet-18) for spatial features
   - LSTM/3D CNN for temporal sequence
   - Spatiotemporal Attention:
     * Spatial: focus on facial regions (eyes, mouth)
     * Temporal: focus on emotionally salient frames
4. Output: Continuous valence and arousal

# Team Task Distribution

- Person 1: Model Architect – Research model, build and train the architecture
- Person 2: Data Lead – Dataset download, preprocessing, frame extraction
- Person 3: UI/Design & Presentation – Demo interface, presentation, clarity of design

# 1-Month Timeline Plan

## Week 1: Research & Dataset

- Finalize model approach

- Apply/download dataset (Aff-Wild2 or RECOLA)

- Design architecture sketch

- Divide tasks among team

## Week 2: Preprocessing & Model Building

- Extract frames from videos

- Face detection and alignment

- Build CNN + LSTM + Attention modules

- Start training small subset

## Week 3: Model Training & Testing

- Train on full dataset

- Validate with metrics (MSE, CCC)

- Tune hyperparameters

- Visualize attention maps

## Week 4: Deployment & Final Presentation

- Build simple UI (Streamlit/Flask)

- Show live/demo inference on videos

- Prepare slides explaining architecture, impact, roles

- Practice presentation